Implementation Blueprint

InternTrust — Days 2 to 10

Single source of truth for the remainder of the 10-day capstone build.

AB Talks 60-Day Claude AI Challenge  |  Author: Rafiya

# How to Use This Document

Each remaining day (2-10) begins with a fresh AI conversation. Paste that day's full section into the new chat, along with the PRD, so the assistant has complete context without needing to redesign or re-plan anything. This blueprint is the single source of truth — daily prompts should build from it, not deviate from it.

Reference document: see the accompanying Product Requirements Document (PRD) for InternTrust for full scope, user stories, and constraints. Tech stack decisions are intentionally deferred to Day 2, per the ground rule of not choosing a stack on Day 1.

# Roadmap at a Glance

- Day 2 — Tech Stack Decision, Architecture & Local Environment Setup

- Day 3 — Backend Foundation: Data Models, Auth, Database Connected

- Day 4 — Student Profile: Create, Save, Edit (Full Stack)

- Day 5 — Posting Submission + Seeded Demo Data

- Day 6 — AI Legitimacy Scoring Integration

- Day 7 — Profile-Based Matching & Ranked Feed

- Day 8 — Manual Flagging, UI Polish & End-to-End Testing

- Day 9 — Deployment to a Live Public URL

- Day 10 — Final QA, Bug Fixes, Demo Rehearsal & Launch

DAY 2   Tech Stack Decision, Architecture & Local Environment Setup

🎯  Objective

Choose a concrete, justified tech stack for InternTrust and get a working local development environment running on Windows, so Day 3 can start writing real backend code immediately.

📖  What I'll Learn

- How to evaluate a tech stack against real constraints (time, familiarity, deployment target) instead of picking the 'trendiest' option.

- How a typical full-stack app is structured: frontend, backend, database, and how they talk to each other.

- How to set up a Node.js project from scratch on Windows.

🛠  Features to Build

- No user-facing features today — this is architecture and setup.

- Deliverable: a documented tech stack decision + a running 'Hello World' full-stack skeleton (frontend talks to backend, backend responds).

📝  Step-by-Step Implementation Plan

- Compare two realistic stack options with your AI assistant: (A) Firebase-based (Firestore + Firebase Auth + React) — fastest, reuses what you know from Community Hero AI; (B) Node.js/Express + MongoDB (or SQLite for simplicity) + React — more 'textbook full-stack', more learning, still very achievable at 3-4 hrs/day.

- Decide based on: which lets you finish 8 remaining days comfortably, and which better demonstrates 'full-stack ownership' for your goal (Question 2 answer: ship a real full-stack product).

- Document the final decision in a short ARCHITECTURE.md: chosen frontend framework, backend framework, database, auth method, and planned AI integration point.

- Install/verify Node.js (LTS) and npm on Windows via VS Code's integrated terminal: run `node -v` and `npm -v`.

- Create the project root folder and initialize Git: `git init`.

- Scaffold the frontend app (framework chosen in step 1) inside a `/client` or `/frontend` folder.

- Scaffold the backend app (framework chosen in step 1) inside a `/server` or `/backend` folder.

- Build a minimal end-to-end 'Hello World' check: backend exposes one test endpoint (e.g. GET /api/health returning a JSON status message), frontend calls it and displays the result on screen.

- Create a `.gitignore` (node_modules, .env, build folders) and make your first commit.

- Push the repo to GitHub (new repository, first commit, first push) — I will walk you through the exact commands and buttons for this in the live conversation.

📂  Files & Folders to Create/Modify

/ARCHITECTURE.md — stack decision + reasoning

/client (or /frontend) — scaffolded frontend app

/server (or /backend) — scaffolded backend app

/server/routes/health.* — test endpoint

/.gitignore

/README.md — one-paragraph project description + how to run locally

🔗  APIs / Libraries / Services / Tools

- Node.js + npm (local runtime)

- Git + GitHub (version control)

- Chosen frontend framework (e.g. React via Vite, or plain React)

- Chosen backend framework (e.g. Express, or Firebase SDK)

- Chosen database (e.g. Firestore, MongoDB Atlas free tier, or SQLite)

🧪  Testing Tasks

- Confirm `node -v` and `npm -v` return valid versions.

- Confirm frontend dev server starts with no errors and loads in browser.

- Confirm backend dev server starts with no errors.

- Confirm the frontend successfully calls the backend test endpoint and displays a response — this proves the full-stack connection works before any real feature is built.

🐞  Common Issues & Debugging Tips

- 'command not found' for node/npm → Node.js not installed correctly or terminal wasn't restarted after install — reopen VS Code terminal.

- CORS error when frontend calls backend → backend needs CORS middleware enabled for local development.

- Port already in use → change the dev port or close the process using it.

- Git push asks for authentication repeatedly → set up a GitHub personal access token or use GitHub Desktop, whichever is simpler for you — ask for step-by-step help.

✅  End-of-Day Checklist

- Tech stack decision documented in ARCHITECTURE.md

- Frontend scaffold runs locally

- Backend scaffold runs locally

- Frontend successfully calls backend test endpoint

- Git initialized, first commit made, pushed to GitHub

📸  Expected State & Screenshots to Capture

- Terminal showing frontend dev server running

- Browser showing the 'Hello World' response from backend

- GitHub repo page showing your first commit

➡️  Handoff Notes for Next Day

Tech stack is locked (see ARCHITECTURE.md) and a working frontend-backend connection exists. Day 3 starts by designing the data models (Student Profile, Posting) and connecting a real database — no more setup decisions needed.

DAY 3   Backend Foundation — Data Models, Auth, Database Connected

🎯  Objective

Design the core data models and get authentication + a real database working, so every later feature has somewhere to read/write real data.

📖  What I'll Learn

- How to design simple data models for a real product (not just a tutorial).

- How authentication works end-to-end: signup, login, session/token handling.

- How to connect a backend to a live database and perform basic create/read operations.

🛠  Features to Build

- User signup and login (email/password is sufficient — no social login needed).

- Database connected and reachable from the backend.

- Data models defined for: User, StudentProfile, Posting.

📝  Step-by-Step Implementation Plan

- Define three data models on paper first: User (id, email, password/auth id, createdAt), StudentProfile (userId, skills[], experienceLevel, locationPref, domainInterest), Posting (id, title, company, description, requiredSkills[], stipend, location, applyLink, submittedBy, legitimacyScore, legitimacyReason, flagged, createdAt).

- Set up the chosen database (per ARCHITECTURE.md) — create the project/database instance, get connection credentials, store them in a `.env` file (never commit this file).

- Implement signup: endpoint or SDK call that creates a new user with email + password.

- Implement login: endpoint or SDK call that authenticates a user and returns a session/token.

- Implement basic auth middleware/guard so protected routes can check 'is this user logged in?'.

- Create a minimal signup and login form on the frontend (plain forms, no styling polish yet) and wire them to the backend.

- Test the full loop manually: sign up a test user → log in → confirm the backend recognizes the logged-in session.

- Commit and push progress with a clear commit message (e.g. 'Day 3: auth + database connected').

📂  Files & Folders to Create/Modify

/server/models/User.*

/server/models/StudentProfile.*

/server/models/Posting.*

/server/routes/auth.*

/server/middleware/authGuard.*

/.env (local only — not committed)

/client/pages/Signup.*

/client/pages/Login.*

🔗  APIs / Libraries / Services / Tools

- Chosen database SDK/driver (e.g. Firebase Auth + Firestore SDK, or Express + Mongoose/MongoDB, or Express + better-sqlite3)

- dotenv (for environment variables, if using a Node backend)

🧪  Testing Tasks

- Sign up a new test user and confirm it appears in the database.

- Log in with that test user and confirm authentication succeeds.

- Attempt to access a protected route while logged out and confirm it is blocked.

- Restart the backend server and confirm the database connection re-establishes without errors.

🐞  Common Issues & Debugging Tips

- Database connection fails silently → log the connection result explicitly on server start so failures are visible immediately.

- '.env variables undefined' → confirm dotenv is loaded before anything else in the server entry file, and confirm .env is in the same folder as expected.

- Password stored in plain text → if not using a managed auth service, make sure passwords are hashed (e.g. bcrypt) before saving — never store plain text passwords.

- CORS/auth token not persisting between requests → check how the token is being stored and sent (e.g. Authorization header) on the frontend.

✅  End-of-Day Checklist

- Database connected and reachable

- User can sign up

- User can log in

- Protected route correctly blocks logged-out access

- Progress committed and pushed

📸  Expected State & Screenshots to Capture

- Signup form filled and submitted successfully

- Login form filled and submitted successfully

- Database dashboard showing the new test user record

➡️  Handoff Notes for Next Day

Auth and database are working end-to-end. User, StudentProfile, and Posting models are defined. Day 4 builds the real Student Profile feature (create/edit/save) using the StudentProfile model and the logged-in user's session.

DAY 4   Student Profile — Create, Save, Edit (Full Stack)

🎯  Objective

Build the complete student profile feature: a logged-in student can create, view, and edit their profile, and it persists in the database.

📖  What I'll Learn

- How to build a real CRUD (create/read/update) feature end-to-end.

- How to tie a database record to a specific logged-in user securely.

- Basic form UX practices (validation, feedback on save).

🛠  Features to Build

- Profile creation form: skills (tags/list), experience level (dropdown), location/remote preference, domain interest.

- Save profile to the database, linked to the logged-in user's account.

- View/edit an existing profile.

- Basic validation (e.g. skills field can't be empty).

📝  Step-by-Step Implementation Plan

- Build the ProfileForm component on the frontend with fields matching the StudentProfile model from Day 3.

- Implement a backend endpoint: create/update profile for the currently logged-in user (use the authGuard from Day 3 to identify the user).

- Implement a backend endpoint: fetch the current logged-in user's profile (returns null/empty if not yet created).

- Wire the frontend: on page load, fetch existing profile (if any) and pre-fill the form; on submit, call create/update.

- Add simple validation: required fields must be filled before submission is allowed.

- Add a clear save confirmation (e.g. a success message or redirect after saving).

- Manually test: create a new profile, refresh the page, confirm the saved data reloads correctly. Then edit it and confirm the update persists.

- Commit and push.

📂  Files & Folders to Create/Modify

/client/pages/Profile.*

/client/components/ProfileForm.*

/server/routes/profile.*

/server/controllers/profileController.* (if applicable)

🔗  APIs / Libraries / Services / Tools

- Same database/auth SDK from Day 3 — no new services introduced today.

🧪  Testing Tasks

- Create a profile for a test user and confirm it saves to the database with correct field values.

- Reload the page and confirm the profile data loads correctly (not blank).

- Edit an existing profile field and confirm the update is saved, not duplicated as a new record.

- Attempt to save with a required field empty and confirm validation blocks it.

🐞  Common Issues & Debugging Tips

- Profile not linked to correct user → double-check the backend is using the authenticated user's ID from the auth guard, not a value from the request body (which can be spoofed).

- Form doesn't pre-fill on reload → check that the fetch-profile call runs on component mount and correctly sets form state.

- Duplicate profile records created → make sure 'save' checks whether a profile already exists for this user and updates it instead of always inserting a new one.

✅  End-of-Day Checklist

- Student can create a profile

- Profile persists after refresh

- Student can edit and re-save profile

- Profile correctly linked to the logged-in user only

📸  Expected State & Screenshots to Capture

- Empty profile form

- Filled profile form before saving

- Profile page after reload showing saved data

➡️  Handoff Notes for Next Day

Student profiles are fully working (create/save/edit, persisted, linked to the correct user). Day 5 builds the Posting submission form and seeds real demo postings — profile data isn't used for matching yet, that comes Day 7.

DAY 5   Posting Submission + Seeded Demo Data

🎯  Objective

Let logged-in users submit internship postings, and seed the database with real, credible postings so the feed isn't empty for the rest of the build.

📖  What I'll Learn

- How to build a second, similar CRUD feature faster by reusing Day 4's patterns.

- How to write and run a simple database seed script.

- Why realistic demo data matters for testing later features (scoring, matching) properly.

🛠  Features to Build

- Posting submission form: title, company, description, required skills, stipend, location, apply link.

- Save submitted posting to the database, linked to the submitting user.

- A basic (unstyled is fine) feed page listing all postings.

- 10-15 seeded real internship postings for demo credibility.

📝  Step-by-Step Implementation Plan

- Build the PostingForm component on the frontend, matching the Posting model fields from Day 3.

- Implement a backend endpoint: create a new posting (linked to submittedBy = current user).

- Implement a backend endpoint: fetch all postings (for the feed) — no filtering/scoring logic yet, that's Days 6-7.

- Build a simple PostingFeed component: list of postings showing title, company, and key details, no styling polish needed yet.

- Collect 10-15 real internship postings (from LinkedIn, company sites, etc.) and write a one-time seed script that inserts them directly into the database.

- Run the seed script and confirm the postings appear in the feed.

- Manually test: submit a new posting through the form and confirm it appears in the feed alongside seeded ones.

- Commit and push.

📂  Files & Folders to Create/Modify

/client/pages/SubmitPosting.*

/client/components/PostingForm.*

/client/pages/Feed.*

/client/components/PostingCard.*

/server/routes/postings.*

/server/scripts/seedPostings.*

/server/data/seedData.* (raw seeded posting content)

🔗  APIs / Libraries / Services / Tools

- Same database/auth SDK — no new services today.

🧪  Testing Tasks

- Submit a posting through the form and confirm it saves correctly with all fields.

- Run the seed script and confirm all seeded postings appear in the database.

- Load the feed page and confirm both seeded and submitted postings display correctly.

- Confirm a posting is correctly linked to its submitting user (or marked as 'seed data' for founder-added ones).

🐞  Common Issues & Debugging Tips

- Seed script inserts duplicate data on repeated runs → add a check (e.g. by title+company) to skip records that already exist, or clear the collection before reseeding during development.

- Feed doesn't update after new submission → confirm the feed re-fetches from the backend after a successful submit, rather than relying on stale cached state.

- Required apply link accepted without validation → add a simple URL format check on the frontend form.

✅  End-of-Day Checklist

- Posting submission form works and saves correctly

- 10-15 seeded postings exist in the database

- Feed page displays all postings (seeded + submitted)

- New submissions appear in the feed immediately

📸  Expected State & Screenshots to Capture

- Filled posting submission form

- Feed page showing a mix of seeded and submitted postings

➡️  Handoff Notes for Next Day

The feed now has real, varied posting data (seeded + user-submitted) — this is exactly what's needed to meaningfully test AI scoring on Day 6. Posting model and endpoints are stable; Day 6 adds a legitimacyScore and legitimacyReason to each posting via an AI call, without changing the submission flow itself.

DAY 6   AI Legitimacy Scoring Integration

🎯  Objective

Integrate an AI model that analyzes each posting's content and returns a legitimacy score with a short explanation, then display it clearly in the feed.

📖  What I'll Learn

- How to call an AI model's API from a backend and parse a structured response.

- How to design a prompt that reliably produces consistent, structured output (not free-form text).

- How to handle AI API errors/failures gracefully in a real product.

🛠  Features to Build

- On posting creation (submitted or seeded), automatically run an AI legitimacy check.

- Store the resulting score (e.g. High/Medium/Low or 0-100) and a short reason on the posting record.

- Display the score and reason clearly on each PostingCard in the feed (e.g. a colored badge).

📝  Step-by-Step Implementation Plan

- Choose the AI provider/model to call (open choice, per Day 1 decision — pick one with a simple free-tier API and a Node/JS SDK or plain HTTPS call).

- Get an API key for the chosen provider and store it in `.env` (never commit it).

- Design the scoring prompt: give the AI the posting's title, company, description, and stipend, and ask it to return a strict JSON object with a score and a one-sentence reason, checking specifically for the red flags identified on Day 1 (no verifiable company presence, upfront payment requests, vague description, unrealistic promises).

- Write a backend function `scorePostingLegitimacy(posting)` that calls the AI, parses the JSON response, and returns { score, reason }.

- Wire this function into the posting creation flow (both manual submission and the seed script) so every posting gets scored automatically.

- Handle failure gracefully: if the AI call fails or times out, store a fallback state (e.g. 'Pending review') instead of crashing the request.

- Update PostingCard on the frontend to show a score badge (color-coded: green/yellow/red) and the AI's reason text.

- Re-run the Day 5 seed script (or a re-score script) so all seeded postings get real scores, not placeholders.

- Commit and push.

📂  Files & Folders to Create/Modify

/server/services/aiScoring.*

/server/routes/postings.* (updated to call scoring on create)

/server/scripts/rescorePostings.* (utility to score existing seeded postings)

/client/components/PostingCard.* (updated with score badge)

🔗  APIs / Libraries / Services / Tools

- Chosen AI provider's API (e.g. Anthropic Claude API, OpenAI API, or another provider with a free/low-cost tier) — pick one with straightforward JSON-mode or structured output support.

🧪  Testing Tasks

- Submit a posting with obvious red flags (e.g. asks for a registration fee) and confirm it receives a low score with a relevant reason.

- Submit a posting that looks clearly legitimate and confirm it receives a high score.

- Temporarily break the API key and confirm the app doesn't crash — it should show a graceful fallback state.

- Confirm all previously seeded postings now display real scores after re-scoring.

🐞  Common Issues & Debugging Tips

- AI returns text that isn't valid JSON → tighten the prompt to explicitly demand 'respond with ONLY a JSON object, no other text' and add a try/catch with a safe fallback if parsing fails.

- Scoring is slow and blocks the UI → consider scoring asynchronously (show 'Pending' immediately, update once scoring completes) if it meaningfully affects UX; a synchronous call is fine for demo scale if response time is reasonable.

- API key exposed in frontend code → the AI call must happen on the backend only, never directly from the browser.

- Rate limits hit during testing → cache/reuse test results while iterating on the prompt instead of re-calling the API for every tweak.

✅  End-of-Day Checklist

- AI scoring function implemented and tested

- New postings are automatically scored on creation

- Seeded postings have real scores

- Score + reason clearly visible in the feed UI

- Graceful fallback exists if the AI call fails

📸  Expected State & Screenshots to Capture

- Feed showing postings with different colored legitimacy badges

- A posting card expanded showing the AI's reason text

➡️  Handoff Notes for Next Day

Every posting now has a real AI-generated legitimacy score and reason, visible in the feed. Day 7 builds the profile-based matching/ranking layer on top of this same feed — no changes needed to the scoring logic itself.

DAY 7   Profile-Based Matching & Ranked Feed

🎯  Objective

Rank and/or filter the feed based on how well each posting matches the logged-in student's profile (skills, experience level, location preference).

📖  What I'll Learn

- How to design a simple, explainable matching/scoring algorithm (not a black box).

- How to combine multiple signals (skills overlap, experience fit, location fit) into one ranking.

- How to let users toggle between 'ranked for me' and 'all postings' views.

🛠  Features to Build

- A match score computed for each posting relative to the logged-in student's profile.

- Feed sorted by match score by default (best matches first).

- Optional simple filters (e.g. by skill, by location) as a stretch if time allows.

- Clear UI indicator of 'why this matched' (e.g. show overlapping skills).

📝  Step-by-Step Implementation Plan

- Design the matching formula on paper first: e.g. skill overlap (count of shared skills between profile.skills and posting.requiredSkills) weighted highest, experience level compatibility as a smaller boost/penalty, location/remote preference as a smaller boost/penalty. Keep it simple and explainable — no ML model needed here, plain scoring logic is enough and easier to debug.

- Write a backend (or frontend, if simpler given your stack) function `computeMatchScore(profile, posting)` implementing that formula.

- Update the feed endpoint (or frontend fetch logic) to compute a match score for each posting against the current user's profile, and sort the feed by that score descending.

- Update PostingCard to show why it matched (e.g. a small line: 'Matches: React, Python').

- Handle the case where the student hasn't created a profile yet — feed should still show postings (unranked or prompting them to complete their profile).

- Manually test with at least two different test profiles (different skill sets) and confirm the feed order changes appropriately between them.

- Commit and push.

📂  Files & Folders to Create/Modify

/server/services/matching.* (or /client/utils/matching.* if computed client-side)

/server/routes/postings.* (updated to include match score when a user is logged in)

/client/components/PostingCard.* (updated to show match reason)

/client/pages/Feed.* (updated to sort by match score)

🔗  APIs / Libraries / Services / Tools

- No new external services — this is your own logic on top of existing profile and posting data.

🧪  Testing Tasks

- Create two test profiles with clearly different skill sets and confirm the feed ranks differently for each.

- Confirm a posting requiring skills the student has ranks above one requiring unrelated skills.

- Confirm the feed doesn't break for a user with no profile yet.

- Confirm match reasoning displayed (e.g. shared skills) is accurate to the actual overlap.

🐞  Common Issues & Debugging Tips

- All postings score identically → check that requiredSkills and profile.skills are being compared in a normalized way (e.g. lowercase, trimmed) — mismatched casing/whitespace is a common silent bug.

- Feed re-sorts unexpectedly on every render → make sure match score is computed once per fetch, not recalculated in a way that causes flicker.

- Ranking feels wrong intuitively → tune the weights (skills vs experience vs location) based on manual spot-checks, not just theory.

✅  End-of-Day Checklist

- Match score computed correctly per profile

- Feed sorted by match score

- Match reasoning visible in UI

- Feed handles users without a profile gracefully

📸  Expected State & Screenshots to Capture

- Feed for Test Profile A (e.g. web dev skills) showing top matches

- Same feed for Test Profile B (e.g. ML skills) showing a different order

➡️  Handoff Notes for Next Day

The core product loop is now complete: profile → scored, ranked, matched feed. Day 8 adds manual flagging, polishes the UI across all pages, and runs a full end-to-end test pass before deployment on Day 9.

DAY 8   Manual Flagging, UI Polish & End-to-End Testing

🎯  Objective

Add the lightweight manual flagging feature, visually polish the whole app, and run a full end-to-end test pass so Day 9's deployment is a formality, not a debugging session.

📖  What I'll Learn

- How to add a simple community-driven safety signal on top of AI scoring.

- Practical UI polish techniques that meaningfully improve perceived quality without a redesign.

- How to systematically test an entire user flow before shipping.

🛠  Features to Build

- 'Flag as suspicious' button on each posting.

- Flagged postings visibly marked in the feed regardless of AI score.

- Consistent visual styling across Signup, Login, Profile, Submit Posting, and Feed pages.

- Empty/loading/error states handled gracefully everywhere (no blank broken screens).

📝  Step-by-Step Implementation Plan

- Add a `flagged` boolean (or flagCount) field usage on the Posting model (already defined Day 3) and a backend endpoint to flag a posting.

- Add a 'Flag as suspicious' button to PostingCard, calling that endpoint; show a confirmation once flagged.

- Update PostingCard to visibly mark flagged postings (e.g. a warning banner) independent of their AI score.

- Pass through every page (Signup, Login, Profile, Submit Posting, Feed) and apply consistent spacing, colors, fonts, and button styles — no need for a design system, just visual consistency.

- Add loading states (e.g. 'Loading...' or a spinner) for any page that fetches data.

- Add empty states (e.g. 'No postings yet' instead of a blank feed) and error states (e.g. a friendly message if a request fails).

- Run a full manual end-to-end test: sign up as a brand-new user → create profile → browse ranked feed → submit a posting → confirm it appears scored and ranked → flag a posting → confirm it's marked.

- Fix any bugs found during that end-to-end pass immediately.

- Commit and push.

📂  Files & Folders to Create/Modify

/server/routes/postings.* (flag endpoint added)

/client/components/PostingCard.* (flag button + flagged styling)

/client/styles/* (shared styling updates across pages)

/client/components/LoadingState.*, /client/components/EmptyState.* (if not already present)

🔗  APIs / Libraries / Services / Tools

- No new external services today — this is refinement of existing features.

🧪  Testing Tasks

- Flag a posting and confirm it's visibly marked in the feed for all users, not just the flagger.

- Run the full signup → profile → feed → submit → flag flow as a brand-new test user, start to finish, without errors.

- Test on a slow/empty state: a fresh account with no profile and no submissions should not show broken UI.

- Resize the browser window (or check on a phone browser) to confirm nothing is badly broken on smaller screens — pixel-perfect responsiveness isn't required, but nothing should be unusable.

🐞  Common Issues & Debugging Tips

- Flag button allows infinite re-flagging → track whether the current user already flagged this posting and disable/hide the button after.

- Inconsistent styling stands out immediately in a live demo → prioritize fixing the pages you'll actually show in the Day 10 demo first if time is short.

- A forgotten console error breaks the app silently → open browser dev tools and check the console for errors on every page during this end-to-end pass.

✅  End-of-Day Checklist

- Flagging feature works and is visible in feed

- All core pages visually consistent

- Loading/empty/error states handled

- Full end-to-end flow tested with zero errors

- All known bugs from this pass fixed

📸  Expected State & Screenshots to Capture

- A flagged posting showing its warning marker

- Each core page (Signup, Profile, Feed, Submit) looking visually consistent

➡️  Handoff Notes for Next Day

The app is feature-complete and has passed a full manual end-to-end test locally. Nothing new should be built on Day 9 — that day is entirely about getting this exact working version deployed to a public URL.

DAY 9   Deployment to a Live Public URL

🎯  Objective

Deploy the finished application (frontend + backend + database + AI integration) to a live, publicly accessible URL, using free-tier hosting.

📖  What I'll Learn

- How production deployment differs from local development (environment variables, build steps, hosting configuration).

- How to choose a suitable free-tier host based on your specific stack.

- How to debug deployment-specific issues (which are often different from local bugs).

🛠  Features to Build

- No new user-facing features — this is entirely deployment and configuration.

📝  Step-by-Step Implementation Plan

- Based on the stack chosen on Day 2, select a suitable free-tier host together (e.g. Firebase Hosting + Cloud Functions if Firebase-based; or Vercel/Render/Netlify for a Node/React combo) — I will confirm the specific recommendation once we're at this step, using your actual architecture.

- Prepare the app for production: move any hardcoded local URLs to environment-variable-based config, confirm the AI API key and database credentials are set as environment variables on the host (never committed to Git).

- Deploy the backend first and verify its live URL responds correctly (e.g. hit the health check endpoint from Day 2 in a browser).

- Deploy the frontend, pointing it at the live backend URL (not localhost).

- Test the fully deployed app exactly like a real first-time user: sign up, create profile, browse feed, submit a posting, confirm AI scoring runs, confirm flagging works.

- Fix any deployment-specific issues (these are common — see debugging tips).

- Save the final live URL somewhere clearly documented (README.md) for tomorrow's demo.

- Commit and push all final configuration.

📂  Files & Folders to Create/Modify

/README.md (updated with live URL and how to run locally)

Environment variable configuration on the hosting platform (not a repo file)

Any production build config files required by the chosen host (e.g. vercel.json, firebase.json)

🔗  APIs / Libraries / Services / Tools

- Chosen free-tier hosting platform (confirmed on this day based on Day 2's stack)

🧪  Testing Tasks

- Load the live URL from a fresh incognito browser window (no local session/cache) and confirm the app loads.

- Run the full signup → profile → feed → submit → flag flow on the live deployed version, not localhost.

- Confirm AI scoring works live (i.e. the API key is correctly configured on the host, not just locally).

- Check for any console errors on the live site.

🐞  Common Issues & Debugging Tips

- 'Works locally but not deployed' → almost always an environment variable missing on the host, or a hardcoded localhost URL left in the frontend code.

- CORS errors appear only in production → the backend's CORS config may need the deployed frontend's URL explicitly allowed.

- Database connection fails in production → confirm the database allows connections from the host's IP range (some free-tier databases require this to be configured), and that credentials are correctly set as environment variables.

- Build fails on the host but works locally → check the host's build logs carefully; often a missing dependency or a Node version mismatch.

✅  End-of-Day Checklist

- Backend deployed and reachable at a live URL

- Frontend deployed and reachable at a live URL

- Full user flow tested successfully on the live site

- Live URL documented in README.md

- No console errors on the live site

📸  Expected State & Screenshots to Capture

- The live URL loaded in an incognito browser window

- The full signup-to-feed flow completed successfully on the live site

➡️  Handoff Notes for Next Day

InternTrust is live at a public URL with the complete v1.0 feature set working end-to-end. Day 10 is dedicated to final polish, edge-case bug fixes, rehearsing the demo, and officially wrapping the capstone — no new features, no new deployment work.

DAY 10   Final QA, Bug Fixes, Demo Rehearsal & Launch

🎯  Objective

Lock v1.0: fix any remaining bugs, rehearse a clean live demo, and formally close out the capstone with a working, polished, publicly accessible product.

📖  What I'll Learn

- How to run a structured final QA pass on a live product.

- How to rehearse and tighten a live product demo for a real audience.

- How to write a clear project summary/retrospective for a completed build.

🛠  Features to Build

- No new features — v1.0 scope is locked as of Day 8. Today is stabilization only.

📝  Step-by-Step Implementation Plan

- Re-read the PRD's Section 6 (Day 10 Definition of Success) and verify each item against the live deployed app, one by one.

- Run the full user flow on the live URL at least twice, on two different browsers or devices if possible, watching closely for anything broken or confusing.

- Fix only genuine bugs found during this pass — do not add new features or redesign anything today.

- Prepare a short, rehearsed demo script: the exact sequence of clicks/actions you'll perform live (e.g. sign up → build profile → show ranked feed → point out a high-score vs low-score posting → submit a new posting → show it get scored → flag a posting).

- Rehearse that demo script out loud at least twice, timing it to stay under 5 minutes.

- Take final polished screenshots of each core screen for your submission/portfolio.

- Write a short project README summary: problem, solution, tech stack used, live URL, and what's next (v2 scope from the PRD).

- Make a final commit and push, tagged clearly (e.g. `v1.0`) if your Git workflow supports tags — I'll walk you through this if you want it.

📂  Files & Folders to Create/Modify

/README.md (final version — problem, solution, stack, live URL, screenshots, future scope)

/DEMO_SCRIPT.md (your rehearsed walkthrough steps, for your own reference during the live demo)

🔗  APIs / Libraries / Services / Tools

- No new services — this day uses only what's already deployed.

🧪  Testing Tasks

- Full end-to-end flow run twice on the live URL with zero errors.

- Every item in the PRD's Day 10 Definition of Success checked off individually.

- Demo script rehearsed and timed at under 5 minutes.

- At least one 'cold' test: have a friend or classmate try the live URL without your guidance and watch where they get confused, if time allows.

🐞  Common Issues & Debugging Tips

- A bug appears only during the demo rehearsal, not before → this is normal; note the exact repro steps and fix it calmly rather than panicking — you have buffer time built in for exactly this.

- Feeling tempted to add 'just one more feature' → refer back to the PRD's locked scope; resist scope creep on the final day above all others.

✅  End-of-Day Checklist

- Every Day 10 success criterion from the PRD confirmed working live

- Demo rehearsed and under 5 minutes

- Final README completed with live URL

- Final commit made

- Screenshots captured for portfolio/submission

📸  Expected State & Screenshots to Capture

- Final polished screenshots of Signup/Login, Profile, Ranked Feed, Submit Posting, and a flagged posting — for your portfolio and submission

➡️  Handoff Notes for Next Day

Capstone complete. InternTrust v1.0 is live, tested, and demo-ready. Future conversations (v2) can pick up directly from the PRD's Future Scope section: community trust voting, resume upload/parsing, notifications, admin dashboard, and expansion beyond CS/Integral University.